ESKOOLIA SCHOOL ERP

User Acceptance Testing (UAT) Report

Comprehensive End-to-End Testing

with Improvement Recommendations & AI Integration Strategy

Date: March 28, 2026

Application URL: http://187.127.137.154/

Tester: Claude (AI-Assisted UAT)

Total: 76 Test Cases | 51 Pass | 10 Fail | 10 Critical | 5 Warnings

# 1. Executive Summary

This report presents the findings of a comprehensive User Acceptance Testing (UAT) exercise conducted on the Admin Section module of Eskoolia School ERP. The module was tested end-to-end across 11 sub-modules covering 70 test cases spanning CRUD operations, input validation, security/permissions, and UI/UX evaluation.

## 1.1 Test Results Summary

| Category | PASS | FAIL | CRITICAL | WARN |
| --- | --- | --- | --- | --- |
| CRUD Operations (Inquiries) | 6 | 0 | 0 | 0 |
| CRUD Operations (Visitors) | 4 | 2 | 0 | 0 |
| CRUD Operations (Complaints) | 4 | 1 | 0 | 0 |
| CRUD Operations (Postal) | 8 | 0 | 0 | 0 |
| CRUD Operations (Phone Call Log) | 5 | 0 | 0 | 0 |
| CRUD Operations (Admin Setup) | 4 | 1 | 0 | 0 |
| CRUD Operations (Follow-ups) | 4 | 0 | 0 | 0 |
| Certificate & ID Card | 3 | 3 | 0 | 0 |
| Security & Permissions | 0 | 0 | 10 | 0 |
| Input Validation | 2 | 3 | 0 | 1 |
| UI/UX Testing | 11 | 0 | 0 | 4 |
| TOTAL (76 tests) | 51 | 10 | 10 | 5 |

## 1.2 Critical Findings

- ZERO Permission Enforcement (P0): All 10 security tests returned CRITICAL. A teacher with 0 assigned permissions can READ, CREATE, and DELETE records across EVERY admin section endpoint. The permission model defined in access-control is completely unenforced on admissions APIs.

- Duplicate Key Returns 500 (P1): Admin setup with duplicate name+type returns HTTP 500 Internal Server Error instead of 400 validation error. Same pattern as Role Permission module (duplicate role names). Indicates missing unique_together constraint or serializer validation.

- Certificate/ID Card APIs Return 404 (P1): The /admissions/certificates/ and /admissions/id-cards/ REST API endpoints return 404 Not Found, yet the UI pages work independently. This means the frontend uses different internal API routes that are not part of the standard REST namespace, creating an inconsistent API surface.

- FK IDs Displayed in UI (P2): Visitor Book shows raw purpose FK IDs (e.g., 1, 2) instead of resolved names. Complaint page has the same issue with Complaint Type. Generate ID Card dropdown shows '1' instead of the card title.

# 2. Module Architecture

## 2.1 API Endpoints Tested

Base URL: http://187.127.137.154/api/v1/admissions/

| Endpoint | Methods Tested | Status |
| --- | --- | --- |
| inquiries/ | GET, POST, PATCH, DELETE | Fully Functional |
| visitors/ | GET, POST, PATCH, DELETE | Functional (validation gaps) |
| complaints/ | GET, POST, PATCH, DELETE | Fully Functional |
| postal-receive/ | GET, POST, PATCH, DELETE | Fully Functional |
| postal-dispatch/ | GET, POST, PATCH, DELETE | Fully Functional |
| phone-call-logs/ | GET, POST, PATCH, DELETE | Fully Functional |
| admin-setups/ | GET, POST, PATCH, DELETE | Functional (duplicate 500) |
| follow-ups/ | GET, POST, PATCH, DELETE | Fully Functional |
| certificates/ | GET | 404 - Not Implemented |
| id-cards/ | GET | 404 - Not Implemented |

## 2.2 UI Pages Audited

| Page URL | Finding |
| --- | --- |
| /administration/admission-query | Clean layout, filter criteria, add form, query list |
| /administration/visitor-book | Purpose column shows raw FK IDs |
| /administration/complaint | Complaint Type column shows raw FK IDs |
| /administration/postal-receive | Good layout, 12 records, all columns correct |
| /administration/postal-dispatch | Consistent with receive, 10 records |
| /administration/phone-call-log | Radio buttons for I/O, call duration field |
| /administration/admin-setup | Well-organized by type categories |
| /administration/certificate | Form with dimensions, padding, role-based |
| /administration/id-card | Orientation selector, multiple file uploads |
| /administration/generate-certificate | Role/cert/class/section filters, print |
| /administration/generate-id-card | ID card dropdown shows raw ID, not title |

# 3. Detailed Test Results

## 3.1 Inquiries CRUD Operations

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A01 | Create inquiry (POST /admissions/inquiries/) | 201 Created, returns inquiry object with ID | PASS | P3 |
| TC-A02 | Read inquiry list (GET /admissions/inquiries/) | 200 OK, returns all inquiry records | PASS | P3 |
| TC-A03 | Read single inquiry (GET /admissions/inquiries/:id) | 200 OK, full inquiry object returned | PASS | P3 |
| TC-A04 | Update inquiry (PATCH) | 200 OK, fields updated correctly | PASS | P3 |
| TC-A05 | Delete inquiry (DELETE) | 204 No Content, record removed | PASS | P3 |
| TC-A06 | Create inquiry with empty body | 400 validation error returned | PASS | P3 |

## 3.2 Visitors CRUD Operations

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A07 | Create visitor (POST /admissions/visitors/) | 201 Created with all fields | PASS | P3 |
| TC-A08 | Read visitor list (GET) | 200 OK, returns all visitor records | PASS | P3 |
| TC-A09 | Update visitor (PATCH) | 200 OK, fields updated | PASS | P3 |
| TC-A10 | Delete visitor (DELETE) | 204 No Content | PASS | P3 |
| TC-A11 | Create duplicate visitor_id | 201 accepted - should reject with 400 | FAIL | P1 |
| TC-A12 | Visitor Purpose column shows FK IDs | UI shows raw integer IDs (e.g., 1, 2) instead of purpose names | FAIL | P2 |

## 3.3 Complaints CRUD Operations

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A13 | Create complaint (POST /admissions/complaints/) | 201 Created, complaint saved | PASS | P3 |
| TC-A14 | Read complaint list (GET) | 200 OK, list returned | PASS | P3 |
| TC-A15 | Update complaint (PATCH) | 200 OK, fields updated | PASS | P3 |
| TC-A16 | Delete complaint (DELETE) | 204 No Content | PASS | P3 |
| TC-A17 | Complaint Type column shows FK IDs | UI shows raw integer IDs instead of complaint type names | FAIL | P2 |

## 3.4 Postal Receive & Dispatch

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A18 | Create postal receive (POST) | 201 Created | PASS | P3 |
| TC-A19 | Read postal receive list (GET) | 200 OK, 12 records displayed | PASS | P3 |
| TC-A20 | Update postal receive (PATCH) | 200 OK | PASS | P3 |
| TC-A21 | Delete postal receive (DELETE) | 204 No Content | PASS | P3 |
| TC-A22 | Create postal dispatch (POST) | 201 Created | PASS | P3 |
| TC-A23 | Read postal dispatch list (GET) | 200 OK, 10 records displayed | PASS | P3 |
| TC-A24 | Update postal dispatch (PATCH) | 200 OK | PASS | P3 |
| TC-A25 | Delete postal dispatch (DELETE) | 204 No Content | PASS | P3 |

## 3.5 Phone Call Log

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A26 | Create phone call log (POST) | 201 Created | PASS | P3 |
| TC-A27 | Read phone call log list (GET) | 200 OK, 13 records | PASS | P3 |
| TC-A28 | Update phone call log (PATCH) | 200 OK | PASS | P3 |
| TC-A29 | Delete phone call log (DELETE) | 204 No Content | PASS | P3 |
| TC-A30 | Create with invalid call_type | 400 rejected correctly | PASS | P3 |

## 3.6 Admin Setup

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A31 | Create admin setup (POST) | 201 Created | PASS | P3 |
| TC-A32 | Read admin setup list (GET) | 200 OK, all types listed | PASS | P3 |
| TC-A33 | Update admin setup (PATCH) | 200 OK | PASS | P3 |
| TC-A34 | Delete admin setup (DELETE) | 204 No Content | PASS | P3 |
| TC-A35 | Create duplicate name+type | Returns 500 instead of 400 validation error | FAIL | P1 |

## 3.7 Follow-ups

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A36 | Create follow-up (POST) | 201 Created, first follow-up id=1 | PASS | P3 |
| TC-A37 | Read follow-up list (GET) | 200 OK | PASS | P3 |
| TC-A38 | Update follow-up (PATCH) | 200 OK | PASS | P3 |
| TC-A39 | Delete follow-up (DELETE) | 204 No Content | PASS | P3 |

## 3.8 Certificate & ID Card

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-A40 | Certificate API (GET /admissions/certificates/) | 404 Not Found - API not implemented | FAIL | P1 |
| TC-A41 | ID Card API (GET /admissions/id-cards/) | 404 Not Found - API not implemented | FAIL | P1 |
| TC-A42 | Certificate UI page (/administration/certificate) | Functional - form + list renders, 1 template exists | PASS | P3 |
| TC-A43 | ID Card UI page (/administration/id-card) | Functional - form renders, 1 template exists | PASS | P3 |
| TC-A44 | Generate Certificate page | Functional - role/certificate/class/section selectors work | PASS | P3 |
| TC-A45 | Generate ID Card page | ID Card dropdown shows raw ID '1' instead of card title | FAIL | P2 |

## 3.9 Security & Permission Tests

All security tests used a Teacher account (username: demo, password: 123456, user_id=3) with ZERO permissions assigned. Every single test returned CRITICAL because the teacher could perform the action without any permission check.

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-S01 | Teacher reads all inquiries (0 permissions) | 200 OK - full read access without permission | CRITICAL | P0 |
| TC-S02 | Teacher reads all visitors (0 permissions) | 200 OK - full read access without permission | CRITICAL | P0 |
| TC-S03 | Teacher reads all complaints (0 permissions) | 200 OK - full read access without permission | CRITICAL | P0 |
| TC-S04 | Teacher reads all postal receive (0 permissions) | 200 OK - full read access without permission | CRITICAL | P0 |
| TC-S05 | Teacher reads all postal dispatch (0 permissions) | 200 OK - full read access without permission | CRITICAL | P0 |
| TC-S06 | Teacher reads all phone call logs (0 permissions) | 200 OK - full read access without permission | CRITICAL | P0 |
| TC-S07 | Teacher creates inquiry (0 permissions) | 201 Created - can create records without permission | CRITICAL | P0 |
| TC-S08 | Teacher creates visitor (0 permissions) | 201 Created - can create records without permission | CRITICAL | P0 |
| TC-S09 | Teacher deletes records (0 permissions) | 204 No Content - can delete without permission | CRITICAL | P0 |
| TC-S10 | Teacher reads admin setups (0 permissions) | 200 OK - full access | CRITICAL | P0 |

## 3.10 Input Validation Tests

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-V01 | Phone field accepts letters | Stores 'abc123' - no numeric validation | FAIL | P2 |
| TC-V02 | visitor_id accepts duplicates | No unique constraint on visitor ID field | FAIL | P1 |
| TC-V03 | out_time < in_time accepted | Visitor out_time before in_time saved without error | FAIL | P2 |
| TC-V04 | 1000-char name rejected | 400 Bad Request - max length enforced | PASS | P3 |
| TC-V05 | Date fields accept future dates | Postal receive with future date accepted | WARNING | P3 |
| TC-V06 | Empty required fields rejected | 400 validation on all required fields | PASS | P3 |

## 3.11 UI/UX Testing

| ID | Test Case | Result / Notes | Status | Severity |
| --- | --- | --- | --- | --- |
| TC-U01 | Admission Query page layout | Clean layout with filter criteria, add form, query list | PASS | P3 |
| TC-U02 | Visitor Book page | Functional but Purpose shows raw FK IDs | WARNING | P2 |
| TC-U03 | Complaint page | Functional but Complaint Type shows raw FK IDs | WARNING | P2 |
| TC-U04 | Admin Setup page | Well-organized by type (Purpose, Complaint Type, etc.) | PASS | P3 |
| TC-U05 | Postal Receive page | Good layout - form + table with 12 records, all columns correct | PASS | P3 |
| TC-U06 | Postal Dispatch page | Consistent with Postal Receive - 10 records | PASS | P3 |
| TC-U07 | Phone Call Log page | Form with radio buttons (I/O), call duration, proper list | PASS | P3 |
| TC-U08 | Certificate page | Form with role dropdown, body, dimensions, padding - functional | PASS | P3 |
| TC-U09 | ID Card page | Orientation selector, role dropdown, multiple file uploads | PASS | P3 |
| TC-U10 | Generate Certificate page | Role/certificate/class/section filters, print button | PASS | P3 |
| TC-U11 | Generate ID Card page | Same as certificate but ID card dropdown shows '1' not title | WARNING | P2 |
| TC-U12 | Quick search on all list pages | Present on all pages - client-side filtering | PASS | P3 |
| TC-U13 | Edit/Delete buttons on all list items | Present and functional across all sub-modules | PASS | P3 |
| TC-U14 | Breadcrumb navigation | Present on all pages: Dashboard > Admin Section > [Page] | PASS | P3 |
| TC-U15 | Form validation visual feedback | No inline error messages shown - only API 400 response | WARNING | P2 |

# 4. Bug Summary & Priority Matrix

## 4.1 P0 - Critical (Blocker)

- BUG-A001: Zero Permission Enforcement on Admin Section APIs

Description: Any authenticated user regardless of role or assigned permissions can READ all records, CREATE new records, and DELETE existing records across all 8 admin section API endpoints. The permission_ids assigned via access-control module have zero effect on admissions APIs.

Impact: Complete data breach risk. A teacher, driver, or student account can access and modify sensitive administrative data including complaints, postal records, visitor logs, and phone call records.

Root Cause: DRF views in the admissions app likely use IsAuthenticated permission class only, without checking the custom permission model from access-control.

Fix: Implement a custom DRF permission class that checks user role permissions from the access_control_userpermission table before allowing any CRUD operation.

## 4.2 P1 - High

- BUG-A002: Admin Setup Duplicate Returns 500

Creating an admin-setup with the same name and type combination returns HTTP 500 Internal Server Error. Expected: 400 Bad Request with a clear validation message.

- BUG-A003: visitor_id Accepts Duplicates

The visitor_id field has no unique constraint. Multiple visitors can be created with the same ID, making the field useless as an identifier.

- BUG-A004: Certificate/ID Card APIs Return 404

REST API endpoints /admissions/certificates/ and /admissions/id-cards/ are not registered in the URL router, returning 404. The UI pages work via separate internal routes, creating an inconsistent API surface that blocks third-party integration.

## 4.3 P2 - Medium

- BUG-A005: FK IDs Shown Instead of Names in Visitor Book

The Purpose column in the Visitor Book list displays raw foreign key integers (1, 2, 3) instead of the resolved purpose names from admin-setup.

- BUG-A006: FK IDs Shown Instead of Names in Complaint Page

Same issue as BUG-A005 but for the Complaint Type column on the Complaint page.

- BUG-A007: Generate ID Card Dropdown Shows Raw ID

The ID Card selector dropdown on /administration/generate-id-card displays '1' instead of the ID card template title.

- BUG-A008: Phone Field Accepts Letters

Phone number fields in visitor book and phone call log accept alphabetic characters with no numeric validation.

- BUG-A009: out_time < in_time Accepted for Visitors

Visitor records accept out_time values earlier than in_time with no validation, creating logically impossible records.

- BUG-A010: No Inline Form Validation Feedback

Forms rely solely on API 400 responses for validation. No inline error messages, field highlighting, or client-side validation exists.

# 5. Improvement Recommendations

## 5.1 Immediate Fixes (Sprint 1)

- Implement Permission Middleware: Create a custom DRF permission class (e.g., HasModulePermission) that intercepts every ViewSet action and checks the user's role permissions from the access_control tables. Apply it globally via DEFAULT_PERMISSION_CLASSES in settings.py. Map each ViewSet to its module.entity.verb permission code.

- Fix Duplicate Key Error Handling: Add unique_together constraint on AdminSetup model for (name, type). Add serializer validation to catch IntegrityError and return 400 with a human-readable message instead of letting it bubble up as 500.

- Add visitor_id Unique Constraint: Add unique=True to the visitor_id field on the Visitor model. Run migration. Add serializer validation.

- Resolve FK Display in Frontend: In the Next.js frontend, when rendering visitor Purpose and complaint Type columns, use the admin-setup lookup data to resolve integer IDs to their display names. Same fix for the Generate ID Card dropdown.

## 5.2 Short-term Improvements (Sprint 2-3)

- Register Certificate/ID Card in REST API Router: Add ViewSets for certificates and id-cards to the admissions URL router so they are available at /api/v1/admissions/certificates/ and /admissions/id-cards/. This enables third-party integration and mobile apps.

- Add Client-Side Form Validation: Use React Hook Form or Formik with Yup schema validation. Show inline error messages below each field. Validate phone numbers with regex, enforce out_time > in_time, require all mandatory fields before enabling submit.

- Add Audit Logging: Log all CRUD operations (who created/updated/deleted what, when) in an audit_log table. Critical for a school ERP where admin actions must be traceable for compliance.

- Add Server-Side Pagination: Currently all records load at once. As data grows (1000+ visitors, 500+ complaints), this will cause performance issues. Implement cursor-based or page-number pagination on all list endpoints.

- Add File Upload Validation: Postal receive/dispatch and certificate/id-card forms accept file uploads with no type or size validation. Restrict to allowed MIME types (PDF, JPG, PNG) and enforce maximum file size (5MB).

- Add Confirmation Dialogs on Delete: Currently clicking Delete immediately removes the record. Add a confirmation modal: 'Are you sure you want to delete this record? This action cannot be undone.'

# 6. AI Integration Strategy

If Claude were building this School ERP to world-class standards, here is how AI would be integrated into the Admin Section module to transform it from a basic CRUD system into an intelligent administrative assistant.

## 6.1 Smart Inquiry Management

- Auto-Classification: AI classifies incoming inquiries by type (admission, fee, transport, academic) and priority (urgent, normal, low) based on the inquiry text. Routes to the appropriate department automatically.

- Follow-up Prediction: ML model predicts which inquiries are likely to convert to admissions based on historical patterns (source, class requested, timing, follow-up response rate). Prioritizes high-conversion leads for staff follow-up.

## 6.2 Intelligent Complaint Resolution

- Sentiment Analysis: NLP analyzes complaint text to detect urgency and emotional intensity. Complaints flagged as 'angry' or 'escalation risk' get auto-escalated to the principal. Generates a weekly sentiment report for administration.

- Pattern Detection: AI identifies recurring complaint patterns (e.g., 'bus route 5 complaints increased 300% this month') and proactively alerts admin before they become systemic issues.

## 6.3 Visitor Analytics & Security

- Anomaly Detection: AI monitors visitor patterns and flags anomalies: unusual visit times, repeated visits from unknown individuals, visitors who overstay (out_time - in_time > threshold). Sends real-time alerts to security staff.

- Peak Hour Prediction: Time-series model predicts visitor volume by day/hour so reception staff can be scheduled accordingly. Identifies seasonal patterns (admission season, PTM days, exam weeks).

## 6.4 Smart Postal & Communication Management

- OCR + Auto-Classification: When postal documents are scanned/uploaded, AI extracts sender, subject, and deadline using OCR. Auto-categorizes (compliance, invitation, notice, financial) and sets reminder for response deadlines.

- Response Draft Generation: For received postal items requiring response, AI drafts a reply letter based on the received content, school policies, and previous response templates. Staff reviews and approves before dispatch.

## 6.5 Intelligent Certificate Generation

- Dynamic Template Engine: AI generates personalized certificate body text based on student performance data, achievements, and attendance records. A bonafide certificate auto-fills all relevant details. Transfer certificates pull data from multiple modules.

- Fraud Detection: AI tracks certificate generation history. Flags unusual patterns: multiple TC requests from same class, certificate generated for a student not in the system, bulk certificate generation outside normal periods.

## 6.6 Phone Call Intelligence

- Call Summarization: If calls are recorded (VoIP integration), AI transcribes and summarizes key points, action items, and follow-up dates. Automatically creates follow-up tasks in the system.

- Call Volume Analytics: Dashboard shows call trends by type (incoming vs outgoing), peak hours, average duration, and purpose categories. Helps optimize phone staffing.

## 6.7 Cross-Module AI Dashboard

- Daily Admin Briefing: AI generates a daily summary for the principal: new inquiries with conversion likelihood, pending complaints with escalation risk, upcoming postal deadlines, visitor statistics, and certificate requests awaiting approval.

- Predictive Workload: Based on historical data, AI predicts next week's admin workload (expected inquiry volume, complaint trends, postal items) so resources can be allocated proactively.

# 7. Claude-Level Standard vs Current State

The following table compares the current implementation against what Claude would build as a world-class school ERP admin module.

| Area | Current State | Claude Standard |
| --- | --- | --- |
| Security | Zero permission enforcement beyond login | Role-based access + row-level security + audit log + IP whitelisting |
| Validation | Server-side only, some gaps (phone, dates) | Client + server validation, regex patterns, cross-field logic, real-time feedback |
| Error Handling | 500 on duplicates, generic errors | Custom exception handler, structured error codes, user-friendly messages |
| API Design | Certificate/ID Card APIs missing from router | Full REST coverage, OpenAPI spec, versioned API, rate limiting |
| UI/UX | FK IDs shown, no inline validation | Resolved names, inline errors, skeleton loading, optimistic updates |
| Search | Client-side quick search only | Server-side full-text search, filters, facets, date ranges, saved searches |
| File Handling | Basic upload, no validation | Type/size validation, virus scan, thumbnail preview, S3 storage |
| Pagination | All records loaded at once | Cursor-based pagination, infinite scroll, configurable page size |
| AI | None | Auto-classification, sentiment analysis, anomaly detection, predictive analytics |
| Audit | None | Complete audit trail, who/what/when, exportable, retention policy |
| i18n | English only | Multi-language support (Hindi, Telugu, etc.), RTL support |
| Mobile | Responsive only | Native mobile app with push notifications for urgent complaints/visitors |

# 8. Conclusion

The Admin Section module passed 51 of 76 test cases (67% pass rate). However, the 10 CRITICAL security findings make this module unsafe for production use in its current state. The permission model is architecturally broken - it exists in the access-control module but is never enforced on any admissions API endpoint.

The CRUD functionality across all 8 sub-modules (inquiries, visitors, complaints, postal receive/dispatch, phone call log, admin setup, follow-ups) works correctly at the basic level. The UI is clean and consistent across pages. The main issues are: permission enforcement (P0 blocker), duplicate key handling (P1), missing API routes for certificates/ID cards (P1), and FK display resolution in the frontend (P2).

The AI integration strategy outlined in Section 6 would transform this from a basic data-entry system into an intelligent administrative assistant that proactively surfaces insights, automates routine tasks, and helps school administrators make data-driven decisions. The immediate priority, however, must be fixing the security vulnerability before any other work.

Recommended Action: DO NOT deploy to production until BUG-A001 (permission enforcement) is fixed. All other improvements can be prioritized in subsequent sprints.